WORKING DRAFT  ·  SDLC PACK

SDLC Index and Control Plan

What we write, when it is required to pass a gate, and which existing artefact already counts.

| Document ID | BLEEP-SDLC-000 |
| --- | --- |
| Suite | Bleep SDLC pack · Personal Bleep v1 |
| Version | 0.1 — ideation / pre-implementation |
| Date | 31 August 2026 |
| Status | Working draft. Not an audit. Not a guarantee. |
| Parents | BLEEP-TM-001 v0.1 · BLEEP-FC-001 v0.3 |
| Classification | Internal product design. Share only with builders and counsel. |

# 1. Why this pack exists

Bleep is past naming and into design. Two artefacts already bind builders: the threat model (what we protect) and the feature contract (which verbs ship). An SDLC pack does not replace those. It says how work moves from ideation to a signed Android APK without growing holdings the model forbids.

This is a working-draft control plan for Personal Bleep v1 (Android-first standalone client, Public Bleep relays in ZA by default, Chamber + Guardian in the same APK). Work Bleep, mesh, desktop, and hosted PWA clients stay out.

# 2. Lifecycle we actually run

Not a theatre waterfall. Four gates. A feature that fails a gate does not ship, even if the screen looks finished.

| Gate | Question | Must be true |
| --- | --- | --- |
| G0 Ideation | Does this verb survive TM-001? | Named in FC-001 as SHIP, CONSTRAINED, LATER, or NEVER. NEVER rows do not get prototypes in the production APK. |
| G1 Design | Where do keys, plaintext, and metadata live? | Architecture row exists. Holdings map in TM §9 is unchanged or explicitly bumped. Chamber / Guardian / push / backup called out if touched. |
| G2 Build | Is the client the vault? | On-device store and Keystore. No new vendor that reads bodies. Signed build + published hash path planned. |
| G3 Prove | Would a seized relay or a compelled operator yield almost nothing? | Abuse test: cannot rebuild a graph from staging logs. Compulsion drill answered from live schema. Guardian and Chamber behave as contracted. |
| G4 Release | Can a ZA user install without trusting only Play? | Play listing + direct APK + hashes. Store text does not say audited/secure until paid review. LE guide matches holdings. |

# 3. Document register

| ID | Document | SDLC role | Gate |
| --- | --- | --- | --- |
| TM-001 | Bleep-Threat-Model.docx (existing) | Security design contract | G0–G4 |
| FC-001 | Bleep-Feature-Contract.docx v0.3 (existing) | Functional scope + verdicts | G0–G4 |
| SDLC-000 | This index | Control plan | All |
| SDLC-001 | Vision and charter | Why we build, who we serve | G0 |
| SDLC-002 | Software development plan | Phases, roles, loops 1–4 | G0 |
| SDLC-003 | Software requirements specification | SHALL statements from FC-001 | G1 |
| SDLC-004 | Architecture and design | Components and trust boundaries | G1 |
| SDLC-005 | POPIA privacy impact assessment | Lawful processing + minimisation | G1 |
| SDLC-006 | Test and verification plan | Binds TM §12 to test types | G3 |
| SDLC-007 | Release and deployment | Play + APK + region pin | G4 |
| SDLC-008 | Operations and LE guide | What we hold; how we answer demand | G4 |
| SDLC-009 | Configuration and change control | What bumps TM/FC | All |
| SDLC-010 | Requirements traceability (xlsx) | FC row → TM ID → test | G1–G3 |
| SDLC-011 | Risk register (xlsx) | Living residual risks | All |
| SDLC-012 | Phase plan (xlsx) | Loop schedule and exits | G0 |
| PROTO | bleep-prototype/ (existing) | Demo + invite pedagogy only | Not the vault |

# 4. Roles (until a company exists)

| Role | Owns | Must not |
| --- | --- | --- |
| Product | FC-001 verbs, Loop order, copy honesty | Ship NEVER rows as growth hacks |
| Security / design | TM-001, holdings map, compulsion answers | Approve a vendor that reads bodies |
| Client engineering | Android APK, Keystore, Chamber aliases, Guardian gate | Stand up a PWA vault |
| Relay engineering | Sealed mailboxes, TTL, region pin, quotas | Build search, graph, or archive |
| Counsel / Information Officer | POPIA PIA, LE guide, demand drill | Invent holdings we do not have |
| QA | SDLC-006 + traceability | Pass a build that logs sender×recipient |

# 5. Configuration items already frozen

- Standalone native client. Web prototype is demo/invite only.

- No phone-number root identity. No address-book upload.

- Chamber is in-APK isolation, not a hosted PWA.

- Guardian is an on-device gate, not a bot and not a cloud model.

- Personal and Work are separate surfaces. Work is out of this pack’s build.

- Default region ZA / JHB. Silent roam is a bug.

Changing any bullet is a TM + FC version bump, not a Slack decision.

# 6. Revision

v0.1 — 31 August 2026 — First SDLC pack cut from TM-001 v0.1 and FC-001 v0.3.