WORKING DRAFT  ·  SDLC PACK

Software Development Plan

How Personal v1 is built: loops, engineering rules, and what “done” means.

| Document ID | BLEEP-SDLC-002 |
| --- | --- |
| Suite | Bleep SDLC pack · Personal Bleep v1 |
| Version | 0.1 — ideation / pre-implementation |
| Date | 31 August 2026 |
| Status | Working draft. Not an audit. Not a guarantee. |
| Parents | BLEEP-TM-001 v0.1 · BLEEP-FC-001 v0.3 |
| Classification | Internal product design. Share only with builders and counsel. |

# 1. Delivery model

Build in four loops from FC-001 §14. Do not start Chamber polish before Loop 1 can live as a daily driver. Do not start a Bleep box or desktop client inside this plan.

| Loop | Outcome | Exit evidence |
| --- | --- | --- |
| 1 Can live here | Sealed 1:1 on Android + Guardian checksums | Two devices exchange text/photo/voice note. Relay inspector shows envelopes. Guardian fires on a test ID number and an EXIF photo. Direct APK installs. |
| 2 Household | Groups, Status, calls, Chamber, inbound Guardian | Paired Chamber burns keys. Group join is explicit. Call uses in-region TURN only when P2P fails. |
| 3 Phone died | Export / unlink / restore | Passphrase export restores on a second device. Chambers opt-in. Safety numbers re-verify. |
| 4 After v1 | Box, desktop, mesh, group calls, LLM pack | New TM pass per surface. Not scheduled as blocking v1. |

# 2. Technical policy

- Language: Kotlin on Android. Protocol library recorded in writing before “secure” appears in store text.

- Crypto: current double-ratchet lineage for 1:1 and small groups; PQ hybrid when a reviewed construction exists.

- Storage: encrypted on-device store; Chamber = separate Keystore alias + files.

- Push: FCM allowed as wake-up only. Bodies empty or opaque.

- No ads SDK, no third-party analytics, no cloud model API on bodies.

- Dependencies pinned. Releases signed. Hashes published. Reproducible builds are a milestone, not a Loop 1 blocker.

# 3. Environments

| Name | Purpose | Rule |
| --- | --- | --- |
| Dev | Engineers | Fake region. No real user mailboxes. |
| Staging ZA | Abuse test + compulsion drill | Same schema as prod. Logs reviewed against T7. |
| Prod ZA | Public Bleep default | Holdings must match TM §9 and the LE guide. |
| Box (later) | Self-host image | Sealed-by-default. Out of v1 if UX unfinished. |

# 4. Quality bar

A story is not done when the screen works. It is done when the traceability workbook has a test ID, the holdings map is untouched or bumped, and QA has tried to break T7 / T10 / T18 on that story.

# 5. Staffing assumption

This plan assumes a small team. If only two builders exist, order is: client crypto + local store → sealed mailbox protocol → composer + Guardian rules → push wake-up → Chamber alias → calls. Relays stay deliberately dumb.